                - APPENDIX 8 – SANRAL PROJECT LIAISON COMMITTEE AND PROJECT LIAISON OFFICER FORMS

FORM A1:  PROJECT LIAISON COMMITTEE – MEMBER NOMINATION FORM

Notes to Nominators and Nominees:

          - General Principles of Membership:

- Membership is open to any person residing within the boundaries of the Project Area and that are duly nominated by their constituency.

- Persons nominated as co-opted members do not necessarily have to reside within the boundaries of the Project Area (see explanation in c) below).

- The nomination process will be conducted in consultation with the Local Municipalities within the Project Area.

          - Nominations for Membership

- Nominators will submit this prescribed nomination form and include the following information:

        - Name of the nominee,

        - Name of the proposer and five (5) seconders,

        - Residential address of the nominee,

        - Constituency whom the nominee will represent, and

        - Acceptance of nomination by the nominee.

          - Co-opted Members

- Co-opted members are members that the PLC chooses to add in addition to PLC members selected through the representative nomination process.

- Co-opted members may include a PLC member from the RRM PLC within the Project Area, Councillors, and specialists such as environmental specialists, etc.

- Co-opted members will have limited participation rights in PLC meetings, will not have voting rights and will not receive any seating allowance for participating in the PLC meeting.

          - Duration of Membership

- The duration of a nominee’s membership of the PLC will depend on the duration of the project or the duration of the PLC, whichever occurs first.

- A nominee’s membership will end with immediate effect in terms of the Rules of Engagement for PLC members.

            - Details of individual or organisation making the nomination:

I, ……………………………………………, representing ………………………………………………… hereby nominate …………………………………………………………………………………………….

to be a member of the PLC for Project …………………………………………………………………….

…………………………………………………………………………………………………………………

Signature ……………………………………………………………. Date ………………………………..

            - Details of the seconders (individuals supporting the nomination):

|  | Name | Surname | Organisation | Signature |
| --- | --- | --- | --- | --- |
| 1 |  |  |  |  |
| 2 |  |  |  |  |
| 3 |  |  |  |  |
| 4 |  |  |  |  |
| 5 |  |  |  |  |

            - Details of the individual accepting the nomination (nominee):

| Name and Surname |  |
| --- | --- |
| Organisation |  |
| Residential Address |  |
| Ward Number |  |
| Municipality |  |

I, ……………………………………………, I.D. number ………………………………………………… hereby accept the nomination to be a member of the PLC for Project ………………………………….

…………………………………………………………………………………………………………………

I further accept to be bound by the rules, responsibilities and duties prescribed for the Project Liaison Committee Members and the Project Liaison Officers and will always act in good faith.

Signature ……………………………………………………………. Date ………………………………..

Witnesses:

Name and Surname ……………………………………………….. Signature …………………………..

Name and Surname ……………………………………………….. Signature …………………………..

FORM A2:	PROJECT LIAISON COMMITTEE – RULES, RESPONSIBILITIES AND DUTIES (Derived from D1004.03)

The PLC is the official communication channel through which SANRAL, the Engineer, Contractor and project Stakeholders and affected Communities communicates on project matters.  This platform is also used to communicate the impact that the project has or may have on project Stakeholders and the affected Communities.  This part of Section D of the Specifications describes the general processes pertaining to the PLC, as well as its role and responsibilities.

      - Establishment of the PLC

The PLC will be established prior to commencement of the Contract or as soon as possible by SANRAL.  The PLC consists of SANRAL, the Engineer, Contractor and representatives of project Stakeholders and affected Communities.  To ensure that all relevant Stakeholders are represented in the PLC, SANRAL did, or will, consult with the Executive Mayor’s office, as well as with the LED Department of the Local Municipalities in the Project Area.  Once the PLC has been established, the Employer’s further Stakeholder engagement activities shall not prevent the Contractor from continuing with construction.

Typical Stakeholder representation on the PLC may include:

- A PLC member from the relevant RRM PLC.

- Local Municipality LED Office.

- Traditional leadership representation.

- Forums representing people with disabilities.

- Forums representing women.

- Forums representing youth.

- Forums representing business sector.

- Forums representing transport sector.

- Any other Stakeholder forum/organisation recognised by SANRAL and the Local Municipality’s LED Office.

Every forum/organisation/constituency may have one (1) representative on the PLC, which representation will be confirmed by a duly signed nomination form.

It should be noted that the PLC is not a political platform.  While Councillors may be invited to some PLC meetings, they may not be PLC members and hence, will not have voting rights when attending a PLC meeting.

      - Seating Allowance for PLC Members

PLC membership is voluntary and PLC members will not be renumerated for any time spent or work done associated with representing their constituency on the PLC.

Provision has been made in the Contract for a seating allowance (stipend) to PLC members for actual costs incurred in executing their PLC duties (other than time or work related).  The Contractor will determine and table to the PLC a realistic seating allowance which will be substantiated by an outline of the anticipated actual costs envisaged to be incurred by PLC members.

The seating allowance will be increased annually based on the CPI figure contained in Table B2 of Statistical Release P0141 by StatsSA.

      - Induction of the PLC

SANRAL will conduct an induction meeting with the PLC to acquaint PLC members with the following information:

- SANRAL’s Horizon 2030 Strategy.

- SANRAL’s Fourteen Point Plan.

- The role and responsibilities of PLC members.

- SANRAL’s Transformation Policy.

- How the Transformation Policy impacts on SMMEs.

- Relevant details of the Contract, e.g.

  - Start and end dates

  - Important milestones

  - CPG targets

  - Envisaged Targeted Enterprise packages

  - Envisaged work for other SMMEs (non-CPG).

- Rules of Engagement for the PLC

In the execution of their duties, members of the PLC shall adhere to the undertakings listed below and the Contractor shall inform the Engineer of any transgression of these undertakings.

- General Matters and Membership

- A PLC member may not be a politically elected representative, and political party representation will not be allowed in the PLC.

- Ward Councillors may interact with the project team through the Mayor’s Office.

- If required, and in consultation with SANRAL, a Political Steering Committee (PSC) may be established to address political matters.  A PSC will only be established where the Project Area traverse over more than one municipal area.

- Term of Office for the PLC

- The duration of PLC members’ participating in the PLC (term of office) shall depend on the duration of the project.

- If SANRAL finds the performance of a PLC member to be below expectation or their conduct to be unacceptable, the affected member will be discharged from their obligations and a new nomination process shall commence.

- Targeted Enterprise and Targeted Labour

PLC members shall:

- ensure that they, or companies in which they hold equity, will not tender on the Contract for any work or sub-contract that may be issued.  Should they tender, this will be treated as a conflict of interest and the tender proposal submitted will not be evaluated.

- not have private or business interests in any of the sub-contract tenders tabled to the PLC or considered in this Contract.

- shall recuse themselves from discussions that deal with a sub-contract tender if any other member is of the opinion that a member’s participation in deliberations, which is rightly or wrongly construe as improper or irregular, may lead to the award of a sub-contract to a tenderer known to the member or to the member itself.

- recuse themselves from the operations of the PLC following a situation as described in paragraphs ii) above and shall cease to be a PLC member for this Contract.

- during the tender and tender evaluation processes, neither deliberately favoured nor prejudiced a person or tenderer, as intended, or contemplated in treasury Regulation 16, A8.3 (a), (b) & (c).

- ensure that no conflict of interest arises from members’ involvement in the PLC and potential involvement in targeted labour recruitment and/or targeted enterprises procurement and/or any other supplier/sub-contractor/service provider procurement or involvement in the contract.

- Confidentiality

- PLC members shall accept that all information, documentation, and decisions regarding any matter serving before the PLC are confidential and undertake not to communicate decisions or discussions of PLC meetings to external or internal parties unless so directed and approved by the Project Manager.

- Information for public dissemination shall be clearly indicated by the committee to ensure that sensitive information is only disseminated to the correct audience.

- Removal from Office

- PLC members who violate the provisions of these Rules of Engagement for PLCs will be removed from their role as a PLC member at the sole discretion of SANRAL.

- SANRAL reserves the right to recover any costs from PLC members whose actions can be regarded as detrimental to SANRAL or to the execution of the project.

- SANRAL also reserves the right to recommend criminal prosecution if the offence warrants such action.

- SANRAL reserves the right to dissolve the entire PLC should it believes that such an action is in its best interest, or that of the project.  SANRAL will not be obliged to reconstitute the PLC if such a dissolution occurs.

- Responsibilities and Duties of the PLC

The PLC will execute specific duties during the design and construction phases of the project.

Some of the PLC’s duties during the design and construction stages overlap and hence, for completeness, a description of the PLC’s duties in both project stages is provided here.

The PLC will execute the following duties:

- Project Design Stage

- Meet as often as required to discuss and resolve the project’s design stage matters which are of interest or concern to the parties to the PLC.

- Peruse the Project Liaison Committee rules, responsibilities and duties outlined in this Form and agree on the rules, responsibilities, and duties of, and procedures to be followed by, the PLC to fulfil its duties.

Note:  The principles outlined in this Form shall not be amended, but duties and procedures may be altered to be project specific and to improve the functionality of the PLC.

- Act in accordance with the agreed terms of reference for the PLC.

- Inform SANRAL of any training that project Stakeholder and affected Community representatives of the PLC require to execute their duties.

- Assist the Engineer to source suitable candidates, based on SANRAL’s qualifying criteria, for the position of PLO.

- Observe and verify that the qualifying criteria and procedures applied by the Engineer to select and employ the PLO were executed in a fair and transparent manner and were within the prescripts of the relevant labour legislation and regulations.

- Assist the Engineer to identify the project’s Target and Project Area(s) from which Targeted Labour and Targeted Enterprises could be employed and sub-contracted, respectively.

- Assist the Engineer to identify the project’s Target Groups for inclusion in the Tender Documents and agree to and support the identified Target Groups.

- Project Construction Stage

- Meet formally prior to SANRAL’s monthly site meeting, or as may be required, to discuss and resolve project matters which are of interest or concern to the parties to the PLC.

- Assist the Contractor to establish the selection criteria and process to employ Targeted Labour

- Assist the Contractor to identify the eligibility, functionality, preference, and compliance criteria to select and sub-contract Targeted Enterprises.

- Agree to and support the Databases compiled by the PLO and the Contractor from which Targeted Labour will be selected and employed and Targeted Enterprises will be sub-contracted, respectively.

- Verify that the criteria and methodologies applied by the Contractor to select and employ Targeted Labour and sub-contract Targeted Enterprises are executed in a fair and transparent manner and are within Government legislation and regulations and SANRAL’s Policies.

- Verify that the conditions of employment and the conditions of sub-contracting, in the employment of Targeted Labour and sub-contracting of Targeted Enterprises are applied in a fair and transparent manner and according to SANRAL’s employment and sub-contracting requirements.

- Make recommendations to the Contractor on the training needs, eligibility criteria and selection criteria for the provision of training to Targeted Labour, Targeted Enterprises, Designated Groups, project Stakeholders and the affected Communities.

- Verify that training and skills development programmes, which the Contractor committed to, are implemented, and executed as approved and intended.

- Inform the entities whom they represent of any project matters which the respective party to the PLC wishes to communicate with each other.

- Inform the entities whom they represent of any project matters that are impacting or may impact, either positively or negatively, on the respective parties to the PLC.

- Inform the Contractor of Stakeholder and/or Community requests and/or needs, which could possibly be addressed within the project’s Scope of Work.

- Inform the SANRAL, the Engineer and Contractor of any road safety concerns within the Project Area(s) and advise them of possible mitigating measures and/or road safety programs that will be most suitable for acceptance by the affected Communities to promote road safety.

- Agree on a dispute resolution mechanism to resolve any disputes that may arise between the parties to the PLC.

- Assist parties to the PLC to liaise with their respective entities to resolve any disputes amongst the parties which may occur due to the project.

- PLC Meetings

- Frequency

- Meetings will be conducted monthly or as required by the Stakeholders or the project matters.

- Notice of meetings

- The notice of the PLC meeting shall be given at least seven (7) calendar days prior to the meeting date.

- Where meetings have been diarised over a period by the PLC, it shall be the duty of each PLC member to ensure his/her attendance on the set dates.

- Where a PLC member has missed any meeting, he/she bears the onus of establishing the date and venue of the next meeting.

- Venue

- The venue for PLC meetings shall be the project site office or any other venue agreed to by the members of the PLC and approved by SANRAL.

- During the Covid 19 lockdown, or any other lockdown as announced by government, the meetings shall be held on an online platform such as WhatsApp, Teams, Zoom or similar.

- Agenda

- An agenda shall be made available or displayed to all participants at the commencement of such meetings or the minutes of the previous meeting will serve as the agenda of such meetings.

- The agenda shall not be amended without prior approval from SANRAL.

- Chairperson

- PLC meetings shall be chaired by SANRAL which will typically be the SANRAL’s Project Manager, or a SANRAL staff member with decision--making delegation, or the Engineer.

- The Chairperson shall:

- chair all meetings of the PLC,

- co-ordinate all the activities of PLC,

- ensure that members are fulfilling their tasks as assigned by the PLC,

- see to the execution of decisions taken by the PLC,

- ensure the validity of members’ claim for allowance,

- ensure compliance of all activities of the PLC with current rules, law and general SANRAL policy, and

- be a co-signatory to all official documents of the PLC.

- Secretariate

- The Engineer’s staff shall provide a secretarial service to take minutes of PLC meetings.

- Secretarial support other than taking minutes at PLC meetings shall be provided by the PLO.

- Quorum

- The quorum for PLC meetings shall be constituted by 50%+1 ratio excluding co- opted members.

- Apologies and Non-attendance

- Apologies shall be in writing except in emergency where the member apologising cannot communicate the apology in writing.

- Apologies may be sent through any media agreed to prior by the PLC for example through SMS or WhatsApp messaging or similar application.

- The organization, represented by a member who fails to attend three (3) consecutive meetings without an apology, will be informed in writing and asked to nominate a replacement member.

- Language

- The meetings will be conducted in English to enable all participants at the meeting to understand the discussions of the meeting.

- However, care and consideration must be given to provide non-English speakers an opportunity to participate. Therefore, where desirable, any of the 11 official languages maybe be used to conduct the meeting. If another language other than English is used, the minutes of the meeting will need to be transcribed, translated, and recorded in English.

- Other

- The PMT shall provide a finger lunch for PLC members at PLC meetings.

- Amendments or Additions

The rules, responsibilities, and duties for PLC members in this Form are adopted and will be in force with effect from this ……………………. day of ……………………………………………………... 20………

|  | Name and Surname | Signature | Date |
| --- | --- | --- | --- |
| Accepted for SANRAL |  |  |  |
| Accepted for Engineer |  |  |  |
| Accepted for Contractor |  |  |  |
| Accepted for PLC |  |  |  |
| Accepted by PLC |  |  |  |

FORM A3:  CHECKLIST – PROJECT LIAISON COMMITTEE – MEMBER APPOINTMENT

Notes:

          - The checklist consists of several sections.  Only print the relevant sections.

          - Indicate what has been completed and sign off at the end.

          - While other individuals can assist in this process, the Project Manager (PM) remains accountable for all deliverables.

          - All forms/records to be kept by the PM and availed to line management upon request.

| Form No. | Item | Explanatory Note for Compliance Check |  | Responsibility |  | Complete (Yes/No or N/A) |
| --- | --- | --- | --- | --- | --- | --- |
| A3.1 | PLC Member Appointment: |  |  |  |  |  |
| 1 | Nomination forms completed. | a) | Form must indicate the nominee and the individual or organisation making the nomination. | Stakeholder Coordinator (SC) /Contracts Engineer (CE) |  |  |
|  |  | b) | Forms circulated with the assistance of Municipality's LED office. | SC/CE |  |  |
|  |  | c) | All completed forms collected from the Municipality's LED office. | SC/CE |  |  |
| 2 | Members selected. | a) | Confirm the membership of the PLC. | SC/Project Management Team (PMT) |  |  |
|  |  | b) | Where there are multiple entries, the team can select the member with the highest number of nominations. | SC/PMT |  |  |
|  |  | c) | Where there is an equal number of nominations, the team will request the nominating organisation to confirm the member who should join the PLC. | SC/PMT |  |  |
|  |  | d) | The last alternative is to allow for a snap election in a community meeting. | SC/PMT |  |  |
|  |  | e) | Communicate the PLC membership to the affected stakeholders. | SC/PMT |  |  |
| 3 | Formal appointment to PLC signed. | a) | Ensure that the PLC membership is confirmed in line with Form A3.2 | SC/Project Manager (PM) |  |  |
|  |  | b) | All members must be provided with a copy of the PLC Duties and Responsibilities (extract from D1004.03). The signed duties and responsibilities must be scanned and shared with all members. The PM retains a copy for future reference. | SC/PMT |  |  |
|  |  | c) | Document must be signed again when the membership changes. The PM must add the version of the document to ensure that the various versions can be tracked. | PM |  |  |
| Stakeholder Coordinator: |  |  |  |  |  |  |
| Name |  | Sign |  | Date |  |  |
| Project Manager: |  |  |  |  |  |  |
| Name |  | Sign |  | Date |  |  |

FORM A3.2:  PROJECT LIAISON COMMITTEE – MEMBER LIST

| No. | Sector/Entity/Forum | Name and Surname | Signature |
| --- | --- | --- | --- |
| 1 |  |  |  |
| 2 |  |  |  |
| 3 |  |  |  |
| 4 |  |  |  |
| 5 |  |  |  |
| 6 |  |  |  |
| 7 |  |  |  |
| 8 |  |  |  |
| 9 |  |  |  |
| 10 |  |  |  |
| 11 |  |  |  |
| 12 |  |  |  |
| 13 |  |  |  |
| 14 |  |  |  |
| 15 |  |  |  |
| 16 |  |  |  |
| 17 |  |  |  |
| 18 |  |  |  |
| 19 |  |  |  |
| 20 |  |  |  |

FORM A4:  CHECKLIST – PROJECT LIAISON OFFICER – APPOINTMENT

Notes:

          - The checklist consists of several sections.  Only print relevant sections.

          - Indicate what has been completed and sign off at the end.

          - While other individuals can assist in this process, the Project Manager (PM) remains accountable for all deliverables.

          - All forms/records to be kept by the PM and availed to line management upon request.

| Form No. | Item | Explanatory Note for Compliance Check |  | Responsibility |  | Complete (Yes/No or N/A) |
| --- | --- | --- | --- | --- | --- | --- |
| A4 | PLO Appointment: |  |  |  |  |  |
| 1 | Post advertised in local media. | a) | Job profile prepared. | CE/PMT |  |  |
|  |  | b) | Post advertised in the media. | CE/PMT |  |  |
|  |  | c) | Copy of advert kept on file. | CE/PMT |  |  |
| 2 | Shortlisting completed. | a) | All CVs received collated. | CE/PMT |  |  |
|  |  | b) | Shortlisting done by the PMT. | CE/PMT |  |  |
|  |  | c) | PLC provided with the final shortlist. | CE/PMT |  |  |
| 3 | Interviews held. | a) | Candidates invited. | CE/PMT |  |  |
|  |  | b) | Interview grid prepared. | CE/PMT |  |  |
|  |  | c) | The PLC can nominate a member to sit on the interview panel as an observer to ensure transparency in the process. | CE/PMT |  |  |
|  |  | d) | Formal interviews carried out. | CE/PMT |  |  |
|  |  | e) | Interview scores collated. | CE/PMT |  |  |
| 4 | Formal appointment of PLO. | a) | PLO appointment letter issued. | CE |  |  |
|  |  | b) | PLO employment contract signed. | CE |  |  |
|  |  | c) | PLO performance agreement signed. | CE |  |  |
| Stakeholder Coordinator: |  |  |  |  |  |  |
| Name |  | Sign |  | Date |  |  |
| Project Manager: |  |  |  |  |  |  |
| Name |  | Sign |  | Date |  |  |

FORM A5:  CHECKLIST – PROJECT LIAISON COMMITTEE – MEETINGS

Notes:

          - The checklist consists of several sections.  Only print relevant sections.

          - Indicate what has been completed and sign off at the end.

          - While other individuals can assist in this process, the Project Manager (PM) remains accountable for all deliverables.

          - All forms/records to be kept by the PM and availed to line management upon request.

| Form No. | Item | Explanatory Note for Compliance Check |  | Responsibility |  | Complete (Yes/No or N/A) |
| --- | --- | --- | --- | --- | --- | --- |
| A5 | PLC Meeting Checklist: |  |  |  |  |  |
| 1 | Attendance register completed. | a) | All members of the PLC to sign the attendance register in ink. | PLO/PM |  |  |
|  |  | b) | Where meetings are on an online platform such as MS Teams, the attendance list must be downloaded from that platform. | PLO/PM |  |  |
| 2 | Quorum met. | a) | The quorum for PLC meetings shall be constituted by 50% + 1 ratio excluding co-opted members. | PLO/PM |  |  |
| 3 | Agenda approved. | a) |  | PM |  |  |
| 4 | Previous minutes approved. | a) | Minutes must be prepared, signed off and dated by the Chairperson at the following meeting. | PLO/PM |  |  |
| 5 | Minutes and resolutions captured. | a) |  | RE/PLO |  |  |
| 6 | Declaration of interest completed. | a) | All members of the PLC to sign the DoL in ink. | PLO/PM |  |  |
| Stakeholder Coordinator: |  |  |  |  |  |  |
| Name |  | Sign |  | Date |  |  |
| Project Manager: |  |  |  |  |  |  |
| Name |  | Sign |  | Date |  |  |

FORM A6:  PROJECT LIAISON COMMITTEE – DECLARATION OF INTEREST

Notes:

        - This declaration of interest shall be signed by all attendees at every PLC meeting.

| THE SOUTH AFRICAN NATIONAL ROADS ANGECY LTD |  |  |
| --- | --- | --- |
| PROJECT LIAISON COMMITTEE - DECLARATION OF INTEREST |  |  |
| We, as members of the PLC and persons present in the meeting, hereby solemnly swear and declare that we have no private or business interest or stake in any of the Work Packages or Tender Reports tabled here today or to be discussed in this project. |  |  |
| If one of us is of the opinion/view that some people may, rightly or wrongly construe as improper/irregular, his/her participation/involvement in deliberations that may lead to the award of a tender to a tenderer known to him/her, that person shall then recuse himself/herself from the proceedings/discussions that deal with that Work Package or Tender Report. Additionally, such a member shall recuse himself/herself from the operations of this PLC going forward and shall cease to be a PLC member for this project. |  |  |
| We certify that we, during the process neither deliberately favoured nor prejudiced and person or tenderer, as intended or contemplated in treasury Regulation 16, A8.3 (a), (b) & (c). |  |  |
| We further accept that all information, documentation, and decisions regarding any matter serving before the Committee are confidential. We, therefore, undertake not to communicate decisions/discussions of the meeting to external or internal parties unless so directed and approved by the Project Manager. |  |  |
| Members | Signature | Date |

FORM B:  CHECKLIST – TARGETED ENTERPRISE TENDERING PROCESS

| Form No. | Item | Explanatory Note for Compliance Check |  | Responsibility | Complete (Yes/No or N/A) | Source Document |
| --- | --- | --- | --- | --- | --- | --- |
| B1 | Target Area: |  |  |  |  |  |
| 1 | Target Area Defined by PLC. | a) | Target Area for Targeted Labour and Targeted Enterprises identified and disseminated to the PLC. | PLO/PM |  |  |
|  |  | b) | Target Groups identified and disseminated to the PLC. | PLO/PM |  |  |
| 2 | Database of Contractors and Suppliers. | a) | Database criteria setup and disseminated to the PLC. | PLO/PM |  |  |
|  |  | b) | Signed off database criteria handed over to PLC. | PLO/PM |  |  |
| B2 | Tender Phase: |  |  |  |  |  |
| 1 | Tender Advert. | a) | Copy of advert on file. | Contractor |  |  |
|  |  | b) | Proof of publication in selected local publications. | Contractor |  |  |
|  |  | c) | Proof of publication on SANRAL website. | Contractor |  |  |
| 2 | Tender Document. | a) | Copy of specification available on file, copy of the Tender CD, or printed. | Contractor |  |  |
| 3 | Clarification Meeting Attendance register. | a) | Attendance register signed by all attendees of the clarification meeting | Contractor |  |  |
| 4 | Clarification Meeting Minutes. | a) | Minutes must be prepared, signed off and dated by the Chairperson within 14 days of the date of the meeting | Contractor |  |  |
| 5 | Clarification Meeting Presentation. | a) | Copy of the presentation on file. | Contractor |  |  |
| 6 | Addenda | a) | All addenda issued must be recorded on the file. | Contractor |  |  |
|  |  | b) | Proof (e-mail) of those persons that the addenda was sent to (if applicable). | Contractor |  |  |
| 7 | Register of tenders issued (if applicable). | a) | Record the names of persons / companies that collected tender documents (website/by hand). | Contractor |  |  |
| B3 | Tender Opening: |  |  |  |  |  |
| 1 | Register of Tenders Received. | a) | Record the names of persons / companies that submitted tender offers. | Contractor |  |  |
| 2 | Tender Opening, Declaration of Interest. | a) | Declaration by SANRAL officials at the opening. | Contractor |  |  |
| 3 | Tender Opening, Attendance Register. | a) | Record the names of persons present at the opening of tenders. | Contractor |  |  |
| 4 | Register for late tenders received. | a) | Record names and time of late tenders received. | Contractor |  |  |
| 5 | Tender Opening, Opening Data. | a) | Register of the opening of the Technical Offer on the Tender Data sheet. | Contractor |  |  |
| B4 | Tender Evaluation: |  |  |  |  |  |
| 1 | Extension of validity period. | a) | Confirmation of issue of letters of extension of validity period. | Contractor |  |  |
|  |  | b) | Confirmation of response on extension of validity period by the bidders. | Contractor |  |  |
| 2 | Declaration of Interest. | a) | All members of the Bid Evaluation Committee to sign the DoI in ink. | Contractor |  |  |
| 3 | Attendance Register. | a) | All members of the BEC to sign the attendance register in ink. | Contractor |  |  |
| 4 | Minutes | a) | Minutes must be prepared, signed off and dated by the Chairperson within 14 days of the date of the meeting. | Contractor |  |  |
| 5 | Signed evaluation report. | a) | Report signed by the Chairperson of the BEC detailing deliberations and discussions of the BEC meeting. | Contractor |  |  |
| 6 | PPPFA Scoring sheet | a) | Scoring sheet detailing the scores of all tenders evaluated as per the PPPFA. | Contractor |  |  |
| 7 | CSD Compliance Report. | a) | Printout of the CSD Report for compliance verification for the successful tenderer. | Contractor |  |  |
| 8 | CIDB grade confirmation (if applicable). | a) | Verification of active status. | Contractor |  |  |
|  |  | b) | JV calculator for Joint Ventures. | Contractor |  |  |
| 9 | B-BBEE Certificate. | a) | B-BBEE Certificate of winning tenderer on file for verification of preference points. | Contractor |  |  |
| 10 | SANRAL List of Restricted Bidders. | a) | Verification that the winning tenderer is not restricted from doing business with SANRAL. | Contractor |  |  |
| 11 | Clarification correspondence after tender closing (individual tenderers or all). | a) | All correspondence relating to RFT correction of arithmetic errors/balancing of rates etc. | Contractor |  |  |
| 12 | Report for the award of the contract. | a) | Report detailing information from tender phase to evaluation phase, and a recommendation with motivation for the approval of the winning tenderer. | Contractor |  |  |
| 13 | Review Report. | a) | Receive high level reports and ensure transparency in the appointment of Targeted Enterprises. The reports must exclude sensitive evaluation information. | PLC /PLO/PM | Report not to be supplied to PLC*. |  |
| B5 | Award of Contract: |  |  |  |  |  |
| 1 | BAC Declaration of Interest. | a) | All members of the BAC to sign the DoI in ink. | Project Bid Adjudication Committee Secretariat (PBAC) |  |  |
| 2 | BAC Attendance Register. | a) | All members of the BAC to sign the attendance register in ink. | PBAC Secretariat |  |  |
| 3 | BAC Minutes. | a) | Minutes must be prepared, signed off and dated by the Chairperson within 14 days of the date of the meeting. | PBAC Secretariat |  |  |

FORM C:  CHECKLIST – TARGETED ENTERPRISE CONTRACT ADMINISTRATION

| Form No. | Item | Explanatory Note for Compliance Check |  | Responsibility |  | Complete (Yes/No or N/A) | Source Document |
| --- | --- | --- | --- | --- | --- | --- | --- |
| C | Contract Administration Phase |  |  |  |  |  |  |
| 1 | Letter of award / Letter of Acceptance. | a) | Copy of letter issued to the successful bidder. | Contractor |  |  |  |
| 2 | Letters to unsuccessful bidder(s). | a) | Standard letter informing unsuccessful bidders of the tender outcome with proof of emails. | Contractor |  |  |  |
| 3 | Publication of award, within 7 working days from date of award. | a) | Proof of publication on SANRAL website. | Contractor / PLO / Project Manager |  |  |  |
| 4 | Contract document. | a) | Original signed contract on file. | End-User / Contractor |  |  |  |
| 5 | Closure of contract. | a) | Copy of close-out report (SIPDM). | End-User / Contractor |  |  |  |
| 6 | Performance report (for Engineering contracts). | a) | Copy of contractor performance report. | End-User / Contractor |  |  |  |
| Project Manager: |  |  |  |  |  |  |  |
| Name |  | Sign |  | Date |  |  |  |