## Slide 1: ENVIRONMENTAL PRESENTATION CRITERIA
Benito Williams / Winnie Sebogodi / Vuyazi Mongwe
2026

## Slide 2: 1. ACKNOWLEDGEMENT OF ESKOM'S SHE RULES AND REQUIREMENTS
Pre-requisite
Is the acknowledgement of Eskom's SHE rules and requirements form (Annexure B) signed and a copy thereof attached to this tender submissions by the tenderer?
Duplicate copy MUST be added to the Environmental Tender submission

## Slide 3: 2. ENVIRONMENTAL MANAGEMENT PLAN (EMP)
An EMP should ideally be linked with the PROJECT SCOPE & ASPECTS identified in the Aspects and Impacts register.
EMP should be comprehensive and inclusive of site elements likely to interact with the environment; It should address how environmental IMPACTS resulting from TASK-RELATED ACTIVITIES will be managed and mitigated.

## Slide 4: WASTE MANAGEMENT PLAN (WMP)
A WMP should include:
  The contractor’s detailed DESCRIPTION of the different waste streams expected during the RELATED PROJECT/SCOPE;
  How this waste will be STORED, TRANSPORTED AND DISPOSED OF;
  The WMP should also deal with the contractor’s PREVENTION OF POLLUTION, LITTERING AND WASTE MINIMIZATION METHODS SUCH AS REUSE, RECYCLE AND REDUCE

## Slide 5: ENVIRONMENTAL INDUCTION & TRAINING
Contractor to document the method of ensuring environmental Induction and Training will be handled
This documented procedure can include internal & external environmental induction & training
Thorough consideration must be given when developing a company specific training needs analysis & matrix

## Slide 6: ENVIRONMENTAL INCIDENT PROCEDURE & REGISTER
The requirement is for a procedure for the management of environmental incidents.
This includes the following, but not limited:
  REPORTING PERIOD;
  REPORTING CHAINS;
  CAPTURING OF INCIDENTS;
  IMMEDIATE & CORRECTIVE ACTIONS;
  KEY LESSONS LEARNED.
This registers is in tabular format with the following fields: Description of incident, date of incident, reported to, actions taken and status of recommendations

## Slide 7: ENVIRONMENTAL INCIDENT PROCEDURE & REGISTER

## Slide 8: ENVIRONMENTAL EMERGENCY PREPAREDNESS & RESPONSE PLAN
Procedure listing POTENTIAL ENVIRONMENTAL EMERGENCIES that could occur e.g. hazardous chemical spillages, air pollution incidents, encounters with bees and encounters with snakes
ENVIRONMENTAL EMERGENCIES DO NOT INCLUDE HURRICANES, TORNADOES, BLIZZARDS, EARTHQUAKES
The procedure needs to also deal with HOW TO RESPOND to such situations. The plan must be practical and INCLUDE INFORMATION SUCH AS REPORTING CHAINS AND CLEAN UP METHODS.

## Slide 9: COMPANY ORGANOGRAM – SHOWING ENVIRONMENTAL RESPONSIBLE PERSONS
1. The organogram MUST include any of the following:
  Environmental Manager/Officer OR
  SHE(Q) Manager/Officer (with the assumption that the E- is for environment)

## Slide 10: METHOD STATEMENTS RELATED TO ACTIVITIES
Method statements related to activities that have significant environmental impacts (methodology and approach) illustrating how environmental impacts and risks are managed. Generic EMP 240-71555378
Approach to ensuring compliance with environmental compliance obligations.
Compliance audits (e.g. ECO audits, Environmental Authorisation, Waste reviews/audits, Environmental Management Plan, Water Use licence audits [GA or full licence]. Conduct internal audits at planned intervals to provide information on whether the Environmental Management Plan is effectively implemented and maintained.
2026/06/08

## Slide 11: ENVIRONMENTAL COMPETENCY AND TRAINING
The ONE of the following training certificates are allowed:
  Tertiary degrees for related Environmental studies;
  Internal Eskom training for Environmental Legislation;
  Internal Eskom EA and EMP Training;
  External Environmental Officer Training;
  SHE REP;
  SAMTRAC CERTIFICATE

## Slide 12: ENVIRONMENTAL COMMUNICATION PLAN
Communication plan should give an indication of the following:
WHAT environmental information is being communicated;
The intended PURPOSE of communication;
To WHOM (target audience: bargaining unit, management, etc.); and,
FREQUENCY of communication (daily, weekly, monthly, etc.).

## Slide 13: 5. ENVIRONMENTAL ASPECTS & IMPACTS (RISK ASSESSMENT)
Impacts and aspects register is usually in a tabular format and is an ACCOUNT of activities which will be done according to scope;
Register must specify the aspect of the environment which could be affected and the type of impacts which could result from the scoped activities;
Risk Assessments which identified ways in which the environment would be impacted will be accepted.
ACTIVITY | ASPECT | IMPACT
Servitude maintenance | Cutting trees and plants (flora) | Loss of indigenous trees and plants
Transformer damage or replacement | Oil leaking into water/soil | Pollution of water/soil from transformer oil
Driving | Air emissions from vehicles | Air pollution

## Slide 14: ENVIRONMENTAL MANAGEMENT PLAN (EMP)
ACTIVITY | ASPECT | IMPACT | EMP
Servitude maintenance | Cutting trees and plants (flora) | Loss of indigenous trees and plants | Ensure DAFF license/Ezemvelo Permit available to cut indigenous and protected trees
Transformer damage or replacement | Oil leaking into water/soil | Pollution of water/soil from transformer oil | Store and transport transformers on drip trays or impermeable surface.
Driving | Air emissions from vehicles Oil leaks | Air pollution Land/Water pollution | Ensure cars are serviced regularly Place drip trays under leaking vehicles
An EMP is a method statement of how you intend to mitigate identified impacts while executing contract. This MUST be scope specific.

## Slide 15: 2. ENVIRONMENTAL POLICY
Environmental Policy (or SHEQ Policy) must be signed by NAMED CEO or a Managing member
MUST include a commitment to environment (e.g. prevent pollution; compliance to environmental legislation; and, other requirements, etc. )

## Slide 16
Ref | KPIs | Submission Y = Yes N= No | Actual score | Comments
1 | Annexure B Is the acknowledgement of Eskom's SHE rules and requirements form (Annexure B) signed and submitted by the tenderer? |  |  | 
2 | ISO 14001 Environmental Management Standard certificate. |  |  | 
 | TOTAL |  |  | Approved/Not Approved
PART B

## Slide 17: Conclusion